Feature Catalogue and Delivery Backlog

YT Signal Scout — Epics, Features, User Stories and Acceptance Criteria

Version 1.0 | 19 July 2026 | Confidential Working Draft

PRODUCT DEFINITION: A discovery and monitoring platform that identifies public YouTube channels whose recent videos consistently attract disproportionately high viewership relative to their publicly visible subscriber base, while separating official YouTube metrics from product-generated analytical scores.

# Document Control

| Field | Value |
| --- | --- |
| Document | Feature Catalogue and Delivery Backlog |
| Owner | Product and Engineering |
| Status | Baseline draft for validation |
| Review cadence | At every material API/policy or architecture change |
| Approvers | Founder/Product Owner, Engineering Lead, Security Lead, Legal/Compliance |
| Related documents | PRD, TRD, UI/UX Specification, Security Specification, Feature Catalogue |

# Assumptions and Non-Negotiable Constraints

Production collection uses documented YouTube API Services only; no HTML scraping, undocumented endpoints, CAPTCHA bypass, or credential rotation to evade quota.

Public discovery cannot access impressions, click-through rate, audience retention, traffic source, revenue, or exact subscriber gains unless a channel owner explicitly authorizes access.

Subscriber counts may be hidden or rounded. Any ratio using subscriber count must carry a data-quality indicator.

A product-generated score must be visibly labelled as proprietary and not presented as an official YouTube metric.

The product must maintain a policy kill switch capable of disabling collection, derived metrics, or display without redeployment.

# 1. Prioritization Method

P0 = required for a usable, compliant internal MVP. P1 = private-beta capability. P2 = optimization or expansion. Each story must satisfy its acceptance criteria and applicable security/policy gates before release.

# 2. Epic Summary

| Epic | Name | Priority | Outcome |
| --- | --- | --- | --- |
| E01 | Workspace and identity | P0 | Authentication, membership and workspace isolation. |
| E02 | Search definition management | P0 | Define bounded discovery markets and schedules. |
| E03 | YouTube discovery and enrichment | P0 | Collect public channel/video data via official APIs. |
| E04 | Snapshot and momentum engine | P0 | Store observations and calculate explainable signals. |
| E05 | Results and channel investigation | P0 | Rank, filter and inspect evidence. |
| E06 | Watchlists and analyst workflow | P0 | Shortlist, annotate, assign and dismiss. |
| E07 | Alerts and notifications | P1 | Notify on meaningful score/velocity events. |
| E08 | Exports and reporting | P1 | Governed CSV/report outputs. |
| E09 | Administration and operations | P0 | Quota, jobs, audit and policy controls. |
| E10 | Owner-authorized analytics | P2 | Optional OAuth connector for channels granting access. |
| E11 | AI classification and summarization | P2 | Niche tagging and evidence summaries with human review. |
| E12 | Commercialization | P2 | Plans, limits, billing and usage entitlements. |

# 3. Detailed Feature Backlog

| Story ID | Pri | Feature | User story | Acceptance criteria |
| --- | --- | --- | --- | --- |
| E01-F01-US01 | P0 | Sign in | As a user, I can sign in using the configured identity provider. | Valid user enters permitted workspace; disabled user denied; auth event logged. |
| E01-F02-US01 | P0 | Workspace RBAC | As an admin, I can assign Viewer, Analyst or Admin roles. | Role change audited; privilege applies immediately; cannot remove last admin without replacement. |
| E02-F01-US01 | P0 | Create search definition | As an analyst, I can define keywords, exclusions, region, language, format and time window. | Validation enforced; immutable revision captured for each run. |
| E02-F02-US01 | P0 | Quota preview | As an analyst, I see estimated API usage before starting. | Estimate shows search/general buckets; hard-limit violations block run. |
| E02-F03-US01 | P1 | Schedule search | As an analyst, I can run a definition daily or weekly. | Timezone explicit; next run visible; pause/resume audited. |
| E03-F01-US01 | P0 | Discover videos | As the system, I retrieve bounded public search results. | Uses allowlisted official endpoint; provenance retained; duplicate IDs collapsed. |
| E03-F02-US01 | P0 | Enrich channels | As the system, I retrieve current public channel metadata/statistics. | Hidden and rounded subscriber conditions preserved; timestamps stored. |
| E03-F03-US01 | P0 | Collect recent uploads | As the system, I retrieve enough recent uploads for qualification. | Stops at age/sample boundary; pagination bounded. |
| E03-F04-US01 | P0 | Collect video statistics | As the system, I batch-retrieve public video statistics. | Partial responses handled; unavailable videos marked; quota logged. |
| E04-F01-US01 | P0 | Create immutable snapshots | As the system, I retain timestamped observations. | Duplicate bucket protected; transient null never overwrites good data. |
| E04-F02-US01 | P0 | Classify format | As the system, I separate Shorts, standard video and live replay. | Uncertain classification exposed; cohorts do not mix by default. |
| E04-F03-US01 | P0 | Calculate VSR metrics | As an analyst, I see median/p75 VSR and consistency. | Uses visible non-zero subscriber count; labelled proprietary; formula version retained. |
| E04-F04-US01 | P0 | Calculate observed velocity | As an analyst, I see views/hour based on snapshots. | Requires two snapshots; negative correction retained; elapsed hours explicit. |
| E04-F05-US01 | P0 | Momentum score | As an analyst, I receive an explainable 0–100 score. | Every component visible; confidence shown; exact inputs reproducible. |
| E05-F01-US01 | P0 | Ranked results | As an analyst, I can sort/filter qualified channels. | Cursor pagination; stable sort; stale/partial state visible. |
| E05-F02-US01 | P0 | Channel detail | As an analyst, I can inspect video-level evidence and score logic. | Source timestamps and inclusion/exclusion reason shown. |
| E05-F03-US01 | P1 | Compare channels | As an analyst, I can compare up to five channels in one cohort. | Same window/format used; incomparable values flagged. |
| E06-F01-US01 | P0 | Manage watchlists | As an analyst, I can create watchlists and add channels. | Idempotent add; audit trail; workspace scoped. |
| E06-F02-US01 | P0 | Annotate and assign | As an analyst, I can add notes, tags, owner and status. | Sanitized text; change history; permission checks. |
| E06-F03-US01 | P0 | Dismiss candidate | As an analyst, I can dismiss with a reason. | Reason required; reversible; exclusion scope selectable. |
| E07-F01-US01 | P1 | Threshold alert | As an analyst, I am alerted when a channel crosses score/VSR/velocity rules. | Deduplicated; cooldown; evidence and timestamp included. |
| E07-F02-US01 | P1 | Breakout video alert | As an analyst, I am alerted when a new video materially exceeds baseline. | Minimum age and confidence gate; no alert from single transient API value. |
| E08-F01-US01 | P1 | CSV export | As an analyst, I can export selected fields for selected channels. | Formula-injection protected; timestamps/labels included; signed URL expires. |
| E09-F01-US01 | P0 | Quota dashboard | As an admin, I can see quota remaining, reservations and forecast. | Buckets separate; reset timing visible; usage reconciled. |
| E09-F02-US01 | P0 | Job operations | As an admin, I can inspect and retry failed jobs safely. | Retry reason recorded; idempotency prevents duplicates. |
| E09-F03-US01 | P0 | Policy switches | As an operator, I can pause collection or derived scoring. | Step-up auth; reason required; action audited; effect within five minutes. |
| E09-F04-US01 | P0 | Audit log | As an admin, I can search governance events. | Immutable; time/actor/action/target/result fields; restricted access. |
| E10-F01-US01 | P2 | Connect owned channel | As a creator, I can authorize analytics access to my channel. | OAuth consent, least scopes, revoke/delete path; arbitrary third-party channel impossible. |
| E11-F01-US01 | P2 | Niche classification | As an analyst, I see suggested niche labels. | Model output labelled; confidence and manual override; source text minimized. |
| E12-F01-US01 | P2 | Plan entitlements | As an owner, I can enforce workspace usage limits. | Server-side limits; clear overage state; no quota bypass. |

# 4. Definition of Ready

User and business outcome identified.

Dependencies, API endpoints and expected quota documented.

Security/privacy classification completed.

UI states include loading, empty, partial, failure and permission states.

Acceptance criteria are testable and include policy labelling where applicable.

Analytics event and operational telemetry defined.

# 5. Definition of Done

Code reviewed, automated tests passing and coverage appropriate to risk.

Tenant isolation and authorization tests pass.

Observability dashboards/alerts updated.

Documentation and runbook updated.

Accessibility acceptance verified for user-facing change.

No unresolved critical/high security defect.

Policy/compliance reviewer approves any new API data use or derived metric.

Feature flag and rollback path tested.

# 6. Suggested Delivery Sequence — 12 Weeks

| Sprint | Focus | Shippable outcome |
| --- | --- | --- |
| 1 | Foundation | Repositories, environments, auth, workspace model, CI/CD, baseline security. |
| 2 | API integration spike | Official API client, quota ledger, channel/video schema, raw snapshots. |
| 3 | Discovery | Search definitions, bounded runs, provenance, job UI. |
| 4 | Enrichment | Uploads inventory, video stats, retries, data quality. |
| 5 | Scoring | Qualification, cohorts, VSR, consistency, confidence, golden dataset. |
| 6 | Analyst UX | Results grid, channel detail, evidence and filters. |
| 7 | Workflow | Watchlists, notes, assignment, dismissal, audit. |
| 8 | Operations | Quota dashboard, job tools, policy switches, SLOs. |
| 9 | Hardening | Load, security, accessibility, incident runbooks, policy review. |
| 10 | Internal beta | Real market runs, manual precision labels, score tuning. |
| 11 | Private-beta features | Alerts and exports. |
| 12 | Release gate | Design partner onboarding, documentation, go/no-go review. |

# 7. MVP Traceability Matrix

| Business outcome | PRD requirement | TRD module | UX screen | Security control | Backlog |
| --- | --- | --- | --- | --- | --- |
| Find emerging channels | FR-DIS-001/002 | Discovery worker | UX-04/05 | Quota and endpoint allowlist | E02, E03 |
| Explain ranking | FR-SCO-001/003 | Scoring worker | UX-06/07 | Derived-metric labelling | E04, E05 |
| Monitor momentum | FR-WAT-001, FR-ALT-001 | Snapshot/alert modules | UX-08/09 | Tenant isolation, audit | E06, E07 |
| Operate safely | FR-ADM-001 | Quota/job operations | UX-10/11 | IAM, secrets, kill switch | E09 |
| Export evidence | FR-EXP-001 | Export service | UX-12 | Expiry, CSV protection, audit | E08 |

# 8. Backlog Risks and Dependencies

| Risk/dependency | Impact | Mitigation / decision |
| --- | --- | --- |
| YouTube derived-metric permission path | Could block commercial scoring/storage. | Treat as release gate; retain non-derived research mode; legal review. |
| Search quota too small for broad discovery | Coverage constrained. | Niche-first searches, bounded pagination, seed expansion, quota extension evidence. |
| Subscriber rounding/hidden data | Ratio precision reduced. | Confidence model; separate hidden-subscriber queue. |
| Shorts classification ambiguity | Cohorts may be polluted. | Explicit classifier with uncertainty and manual override. |
| No private third-party analytics | Cannot know true CTR/retention/subscriber gains. | Use repeated public snapshots and avoid unsupported claims. |
| Upstream API change | Collection failure or altered semantics. | Contract tests, revision monitoring, capability flags and switches. |

# Authoritative References

S1 — YouTube Data API - Channels resource

https://developers.google.com/youtube/v3/docs/channels

Public channel statistics include subscriberCount, hiddenSubscriberCount, viewCount and videoCount. Subscriber count may be rounded.

S2 — YouTube Data API - Videos list

https://developers.google.com/youtube/v3/docs/videos/list

Public video statistics can be retrieved using the official API.

S3 — YouTube Data API - Search list

https://developers.google.com/youtube/v3/docs/search/list

Search discovery is quota-limited; current default search bucket is 100 calls/day.

S4 — YouTube Data API - Quota Calculator

https://developers.google.com/youtube/v3/determine_quota_cost

Current default allocation includes 100 search.list calls/day and 10,000 units/day for other endpoints; quotas reset at midnight Pacific Time.

S5 — YouTube Data API - videos.batchGetStats

https://developers.google.com/youtube/v3/docs/videos/batchGetStats

Introduced in June 2026; public video statistics can be retrieved in batches at one unit per call in its own quota bucket.

S6 — YouTube Analytics and Reporting API Introduction

https://developers.google.com/youtube/reporting

Private analytics require authorization by the channel or content owner.

S7 — YouTube API Services Developer Policies

https://developers.google.com/youtube/terms/developer-policies

Use only documented APIs; comply with credential, storage, display and policy requirements.

S8 — Additional policies for derived metrics and data storage

https://developers.google.com/youtube/terms/derived-metrics-policy

Custom scores and ratios require the applicable analytics amendment/audited permission path and must be distinguished from YouTube API metrics.